CLOUD SECURITY PROJECT ROADMAP

Secure Upload Gateway — End-to-End Phases

In short, we need to complete these 40 numbered phases (P0–P39) from the build plan:

🟢 Track 1 — Foundation

P0–P5

- P0 — Architecture & security freeze

- P1 — Monorepo/project setup

- P2 — Docker + LocalStack + GCS emulator

- P3 — PostgreSQL database/schema

- P4 — Secrets & configuration

- P5 — Bootable Fastify API

🔵 Track 2 — Authentication & Upload

P6–P12
7. P6 — Application API keys
8. P7 — User authentication + JWT + RBAC
9. P8 — Security policy engine
10. P9 — S3 quarantine storage
11. P10 — Streaming upload API
12. P11 — File validation: extension/MIME/magic/filename/size
13. P12 — Artifact identity: Version ID + SHA-256 + size

🔴 Track 3 — Security Analysis & Promotion

P13–P23
14. P13 — PostgreSQL job queue/workers
15. P14 — ClamAV malware scanning
16. P15 — YARA-X scanning
17. P16 — Archive security / ZIP-bomb protection
18. P17 — PDF/OOXML/image/polyglot analysis
19. P18 — Deterministic decision engine
20. P19 — AES-256-GCM encryption
21. P20 — Exact-artifact promotion / TOCTOU protection
22. P21 — Hash-chained audit system
23. P22 — Local privilege separation
24. P23 — LOCAL MVP

☁️ Track 4 — AWS + GCP

P24–P30
25. P24 — AWS account/security setup
26. P25 — AWS S3 + IAM infrastructure
27. P26 — GCP + Workload Identity Federation
28. P27 — Encrypted GCS replication
29. P28 — Cross-cloud audit + disaster recovery
30. P29 — IAM negative/security testing
31. P30 — Monitoring + Prometheus/Grafana → CLOUD MVP

🖥️ Track 5 — Dashboard + Research + Release

- P31 — Dashboard foundation/auth

- P32 — TOCTOU research experiment

- P33 — Dashboard: files/scans/decisions

- P34 — Dashboard: review/policies/integrity/audit

- P35 — Security test corpus / ~80 security tests

- P36 — Performance testing

- P37 — Production hardening

- P38 — Research evaluation + reproducible results

- P39 — Documentation + final demo + v1.0.0

Overall flow

P0–P5

Foundation

↓

P6–P12

Auth + Upload + Quarantine

↓

P13–P22

Scanning + Decision + Encryption + Promotion

↓

P23

LOCAL MVP

↓

P24–P30

AWS + GCP + IAM + Replication

↓

P30

CLOUD MVP

↓

P31–P34

Dashboard

↓

P32 + P35–P38

Research + Security + Performance

↓

P39

FINAL PROJECT / PAPER / DEMO

For implementation, our immediate starting point is P0 → P1 → P2. Then we build forward without redesigning the architecture again.